## Slide 1
Team members: Yakir Helets | Oshri Nuri | Gal Fleissig
Automatic Shift Scheduling
236503 - Project in Software - Android Applications

## Slide 2: Product Backlog

## Slide 3: Introduction

## Slide 4: Sprint 1

## Slide 5: Automatic shift scheduling (algorithm)
The main component which the app is based on.
Given Employees options, the algorithm will produce a valid work schedule, thus saving hassle & precious time for the Employer (instead of usual manual shift management).
Estimated development time: 20 hours
Teammate responsible: Yakir
Risk: Slow performance
Difficulty:

## Slide 6: Time slots configuration (Employer)
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 5 hours
Teammate responsible: Gal
Difficulty:

## Slide 7: Adding scheduling options (Employee)
Every employee has the ability to choose his preferred working hours.
The algorithm will take into consideration everyone’s options.
Estimated development time: 5 hours
Teammate responsible: Oshri
Difficulty:

## Slide 8: View of weekly schedule (User)
After a schedule has been made, every User would be able to view the weekly schedule (of all other members as well).
Estimated development time: 3 hours
Teammate responsible: Oshri
Difficulty:

## Slide 9: Confirm and publish created schedule
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 7 hours
Teammate responsible: Gal
Difficulty:

## Slide 10: Page of groups that the Employer manages
A convenient display of the groups which managed by the Employer.
Estimated development time: 5 hours
Teammate responsible: Yakir
Difficulty:

## Slide 11: Page of groups that the Employee is a member of
A convenient display of the groups which the Employee is a member of
Estimated development time: 5 hours
Teammate responsible: Yakir
Difficulty:

## Slide 12: Group creation page
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 15 hours
Teammate responsible: Gal
Difficulty:

## Slide 13: Sprint 2

## Slide 14: View employees options (Employer)
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 5 hours
Teammate responsible: Gal
Difficulty:

## Slide 15: Manually update an existing schedule (Employer)
Provides the Employer the ability to directly intervene with an existing schedule (i.e: an Employee called in sick).
Estimated development time: 8 hours
Teammate responsible: Yakir
Risk: A manual change might invalidate the correctness of current schedule
Difficulty:

## Slide 16: Daily view of schedule (User)
After a schedule has been made, every User would be able to view the daily schedule (of all other members as well).
Estimated development time: 4 hours
Teammate responsible: Oshri
Difficulty:

## Slide 17: Agenda view of schedule (User)
After a schedule has been made, every User would be able to view his specific weekly schedule.
Estimated development time: 4 hours
Teammate responsible: Oshri
Difficulty:

## Slide 18: Schedule sharing & exporting (User)
After a schedule has been made, every User would have the ability to share it via other apps (i.e “WhatsApp”) or export it to a spreadsheet (i.e “Microsoft Excel”).
Estimated development time: 3 hours
Teammate responsible: Oshri
Difficulty:

## Slide 19: Shift swapping request (Employee)
Provides the Employee the ability to request a shift swapping with another Employee and notifying the Employer.
By approving the request, the previous schedule will be updated accordingly (without reapplying the main algorithm).
Estimated development time: 6 hours
Teammate responsible: Yakir
Risk: Similar to manually update
Difficulty:

## Slide 20: Synchronization with Google calendar
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 6 hours
Teammate responsible: Gal
Difficulty:

## Slide 21: Nice to have

## Slide 22: Hebrew language support
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 5 hours
Teammate responsible: Gal
Difficulty:

## Slide 23: SMS integration
Provides an easy and convenient way to be added into an existing group. The Employees will receive a SMS with a link. Upon clicking on it, they will automatically be added to the group.
Framework involved:
Estimated development time: 2 hours
Teammate responsible: Oshri
Difficulty:

## Slide 24: Group message board
Provides the Employer the ability to publish messages to all the other Employees in app.
Estimated development time: 8 hours
Teammate responsible: Yakir
Difficulty: