## Slide 1
Team members: Yakir Helets | Oshri Nuri | Gal Fleissig
Automatic Shift Scheduling
236503 - Project in Software - Android Applications

## Slide 2: Introduction

## Slide 3: Product Backlog

## Slide 4: Splash Screen
Description: A splash screen is a graphical control element consisting of a window containing an image, a logo, and the current version of the software. A splash screen usually appears while a game or program is launching.
Splash screens are typically used by applications to notify the user that the program is in the process of loading.
Estimated development time: 3 hours

## Slide 5: Sprint 1

## Slide 6: Sign up Form
Description:
Estimated development time: 7 hours

## Slide 7: Sign in Form
Description:
Estimated development time: 5 hours

## Slide 8: Automatic shift scheduling (algorithm)
Description:
Estimated development time: 20 hours

## Slide 9: Group creation by employer
Description:
Estimated development time: 15 hours

## Slide 10: Adding scheduling options by employee

## Slide 11: View of existing schedule by employee

## Slide 12: groups the user manages page

## Slide 13: groups the user is a member of page

## Slide 14: Configuring available time slots by employer

## Slide 15: Confirm and publish created schedule

## Slide 16: Sprint 2

## Slide 17: Schedule sharing and exporting

## Slide 18: Settings page

## Slide 19: Shift swapping request

## Slide 20: View employees options by the employer

## Slide 21: Agenda/daily/weekly view of an existing schedule

## Slide 22: Manually update an existing schedule

## Slide 23: Nice to have

## Slide 24: Synchronization with google calendar

## Slide 25: Group message board

## Slide 26: SMS-integration