## Slide 1: Shiftly
Team members: Yakir helets, oshri nuri, gal fleissig

## Slide 2: Introduction

## Slide 3: Product backlog

## Slide 4: Sprint 1

## Slide 5: Splash screen
Description: an opening page for the application, that shows up when the user launches the it
Estimated development time: 3 hours

## Slide 6: Sign up form
Description:
Estimated development time: 7 hours

## Slide 7: Sign in form
Description:
Estimated development time: 5 hours

## Slide 8: Automatic shift scheduling
Description:
Estimated development time: 20 hours

## Slide 9: Group creation by employer
Description:
Estimated development time: 15 hours

## Slide 10: Adding scheduling options by employee

## Slide 11: View of existing schedule by employee

## Slide 12: groups the user manages page

## Slide 13: groups the user is a member of page

## Slide 14: Configuring available time slots by employer

## Slide 15: Confirm and publish created schedule

## Slide 16: Sprint 2

## Slide 17: Schedule sharing and exporting

## Slide 18: Settings page

## Slide 19: Shift swapping request

## Slide 20: View employees options by the employer

## Slide 21: Agenda/daily/weekly view of an existing schedule

## Slide 22: Manually update an existing schedule

## Slide 23: Nice to have

## Slide 24: Synchronisation with google calendar

## Slide 25: Group message board

## Slide 26: Sms-integration

## Slide 27: Shiftly